SAMPLE TREE REMOVAL CONTRACT SPECIFICATIONS

Village of Jericho

submitted by

Regional Urban Forester

Ohio DNR, Division of Forestry

May 15, 20XX

- Scope of work:  To provide all labor, supervision, equipment, materials, and expertise required to perform Tree Removal in the Village of Jericho as specified.  The work shall be performed by a company which derives the majority of its annual income from arboricultural work, and whose employees are highly trained and skilled in all phases of tree removal.  Work performance and references may be required.

- Regulations:  The successful contractor shall comply with all applicable federal, state, and local ordinances, regulations, licenses and permits necessary to perform work under this contract.  All work shall conform to all components of OSHA 1910.266, Logging Operations: Occupational Safety and Health Standards and the latest revision of the ANSI Z133.1, Pruning, Repairing, Maintaining, and Removing Trees and Cutting Brush – Safety Requirements.  Prevailing wage rate regulations according to the Davis-Bacon Act shall not apply to any section of this contract.

- Work period:  Work shall begin approximately ????????????? 20XX and be completed by ????????????? 20XX, exclusive of inclement weather.  Working hours shall be between 7:00 a.m. and 6:00 p.m. Monday through Friday, excluding state and federal holidays.  Weekend and holiday work may be permitted in writing only, at the discretion of the Mayor and/or his agent.

- Insurance:  The successful contractor shall have, for the life of this contract, such insurance as will protect the contractor and indemnify the Village of Jericho from any claims set forth below which may arise out of, or result from, the Contractor's operations under the Contract, whether such operations are performed by himself, by any subcontractor, or by anyone directly or indirectly employed by any of them, or anyone for whose acts any of them may be liable.

- Claims under worker's compensation, disability benefits, or other employee benefit acts.

- Claims for damages because of bodily injury, occupational illness, or death of an employee.

- Claims for damages because of bodily injury, illness, or death of any person other than an employee.

- Claims for damages because of injury to or destruction of property, including loss of use resulting therefrom.

Amount of coverage for each of the above types of claims shall be as follows:

- Worker's Compensation		Statutory (Tree Service Rate: 0101)

- Employee Liability			$1,000,000.00

- Non-Employee Liability		$1,000,000.00

- Property Damage Liability		$1,000,000.00

- Combined Single Limit

Certified copies of all insurance policies shall be provided to Village prior to final bid acceptance.

- Supervision:  Contractor shall consult with the Mayor and/or agent concerning scheduling and details of all work.  Contractor shall have a competent person in charge of his work at all times to whom the Mayor/agent may issue directives, and who shall accept and act upon such directives, and who speaks, reads, and writes English competently.

- Inspection:  The Village shall inspect work at its own discretion.  Village shall be called at the beginning of each working week and given a progress report.  The Mayor and his/her agents shall inspect work at its discretion.  Mayor/agent shall be requested, by letter five days in advance of the completion of this Contract, to perform a final inspection.

- Traffic Control:  Traffic control shall be the total responsibility of the Contractor, and shall be coordinated with the Mayor/agent.  The Contractor shall be solely responsible for pedestrian and vehicular safety and control within the worksite, and shall provide all necessary warning devices, barricades, and ground personnel needed to give safety, protection, and warning to all persons and vehicles in the work area.  Blocking of public streets shall not be permitted without consent of the Mayor/agent.  Traffic control shall be accomplished in conformance with applicable state, county and Village codes.

- Utility Agencies:  Utility agencies shall be contacted by the Contractor any time assistance is needed to work safety around overhead or underground installations.

Tree removal operations may be conducted in areas where overhead electric, telephone and cable television facilities exist.  The Contractor shall protect all utilities from damage, shall immediately contact the appropriate utility if damage should occur, and shall be responsible for all claims for damage due to his operations.  The Contractor shall make arrangements with the utility for removal of all necessary limbs and branches which may conflict with or create a personal injury hazard in conducting the operations of this Contract.  If the Contractor has properly contacted the utility in sufficient time to arrange for the required work by the utility, delays encountered by the Contractor in waiting for the utility to complete its work shall not be the responsibility of the Contractor.

- Public Relations:  The Village shall provide a supply of informative leaflets to the Contractor at no cost, for distribution to concerned property owners, residents, or passerby.  Contractor shall speak with concerned property owners, residents, or passersby who have questions about the project.  All questions or complaints which the Contractor cannot answer are referred to the Mayor/agent.

- Subcontractors:  Subcontracting of work under this contract shall not be allowed without prior consent of the Village.  All subcontractors permitted to perform any work under this contract shall be bound by all conditions and specifications contained herein.  It is the total responsibility of the Contractor to ensure that all such conditions and specifications are met by the subcontractor.

All directions given to the subcontractor in the field shall bind the Contractor as if the directions had been given directly to the Contractor.

- Removal:  Only trees marked with a yellow circle at the base by the Village shall be removed.  Trees shall be topped before removal unless conditions permit felling.  All stems shall be removed to three inches above the ground.  No trees or trunks are to be felled onto pavement.  Work shall include removal of all basal sprouts, brush, and weeds within three feet of the trunk.

All limbs and trunks shall be removed and controlled as necessary to prevent any damage or injury to people, adjacent buildings, vehicles, driveways, streets, or other property, public or private.

- Exotic Pest/Disease Inspection:  All trees included in this contract must be inspected by crew foreman exotic pests and disease most notably Asian Longhorned Beetle, Gypsy Moth, Hemlock Wooly Adelgid (hemlock only,)  Thousand Cankers Disease, and Bacterial Leaf Scorch prior to chipping, grinding, slabbing, or moving any wood from said tree off-site.  If, in the event that any life stage or evidence of exotic pest/disease is found, crew foreman must contact municipal forester or designated municipal representative immediately.  If tree appears to be positive for pest/disease, municipal forester/representative will then proceed by contacting the appropriate regulatory agency immediately.  All work on host species must cease until municipal forester or said municipal representative authorizes that work continue.

- Stump Grinding:  Exposed roots and trunk shall be ground to a depth of twelve inches.  All grinding debris is to be disposed of by the contractor.  The contractor shall restore any damaged turf areas and grades due to vehicular or mechanical operations.

- Clean Up:  The work site shall be left as clean as or cleaner than its pre-work condition.    Tree limbs and other parts dropped or lowered from the tree shall be kept off private property.  Clean up shall be completed within two hours after debris has been placed around the site of each tree requiring removal.  All lawn areas shall be raked, and all paved areas shall be swept.

- Wood products and Debris:  It is the total responsibility of the Contractor to remove and dispose of all wood, chips, brush, and debris resulting from his tree work in a safe and legal manner.  Wood may be left for property owner as noted in the Contract.  Contractor may contact adjacent residents to ask if they wish to keep the wood.  All wood which is left for residents shall be cut to a length of not more than 20 inches.  No logs or debris shall remain on the public right-of-way past the end of a work day.  No firewood or wood chips or any ash material may be removed from Ohio Department of Agriculture Emerald Ash Borer Quarantine.

(If Village wants to keep the logs/chips) Logs shall be cut into firewood size pieces and shall be piled at the ?????????? in an area indicated by the Mayor/agent.  Wood chips shall be dumped at the ?????????????? in an area indicated by the Mayor/agent.

- Award:  Prices should be quoted in units requested.  It is the intent of the Village of Jericho to hire the lowest responsible and qualified bidder(s) to fulfill this contract.  In the event the bids from different bidders are identical for any section of  the contract, preference will be given to companies accredited by the TCIA.

- Supervisor's Meeting:  Before work begins, a mandatory meeting shall be held between the Village of Jericho and all employees of the Contractor who are expected to serve as field supervisors under this Contract.

This meeting shall be held at a time and place set by the Village of Jericho, and will cover the work to be performed under this Contract, and any questions the Contractor may have.

- Coordination of Work:  If separate contractors perform work on different sections of a contract, they alone are responsible for coordination of work schedules.

- Damages:  Any and all damages done by the contractor to any person or property, public or private, shall be the total responsibility of the Contractor, and shall be repaired or compensated for by the Contractor at no cost to the Village, and to the satisfaction of the injured party and the Village.  All damages and injuries shall be reported to the Village within twenty four (24) hours of occurrence.

- Execution:  The successful bidder shall begin work under this Contract within 10 working days of the mailing of written notification as the successful bidder by the Village of Jericho.  Prior to commencement of work, all insurance, references, and other documents specified herein shall be furnished to Village. The Contract and specifications shall represent the entire agreement between the Contractor and the Village of Jericho.  Contract alterations or additions may be made only by mutual written consent of both the Contractor and the Village of Jericho.

- Termination:  Failure on the part of the Contractor to conform to all sections of the Contract and specifications under the direction of the Village of Jericho shall be considered just cause to void the contract, and award the uncompleted work to another bidder.

- Payments:  Partial billings are acceptable, not more frequently than every two weeks. Payment shall be made according to actual number of trees removed as a percent of the total contract.  The Village shall deduct a penalty of $25 from the Contractor's invoice/payment for each tree (unit) billed as completed if a subsequent Village inspection finds the unit has not been completed as specified and billed.  Ten percent (10%) of each invoice is withheld by the Village until all work is completed by the Contractor under terms of this Contract, and final inspection is requested from and performed by the Village or designee.

- Indemnification:  The Contractor hereby agrees to perform all contracted work in accordance with the above specifications and standards, and in accordance with local tree ordinances.  The Contractor agrees to hold the Village, its officers, employees, agents and assigns harmless from any and all liability for any injury, death, damage, or loss caused by or resulting from the exercise of this Contract, and to indemnify the Village for same should it be held liable.

PROJECT SPECIFICATIONS

Removal of the trees located at the following addresses and cells:

This may be where you insert segments of your tree risk inventory.

| Address | Location on Property (Cell) | DBH (in) | Removal Price |
| --- | --- | --- | --- |

Cells

Front

Back

PROPOSAL

Contractor:	Company Name:___________________________________

Address:__________________________________________

Village, State, Zip Code:________________________________

Phone:____________________________________________

Contact:___________________________________________

Date Company Established: ________________________

## Number of Employees Engaged in Arboricultural Work: _____________

## Company Headquarters (if other than above local location):

Address:__________________________________________

Village, State, Zip Code:________________________________

Phone:____________________________________________

Contact:___________________________________________

## Key Personnel Working on This Contract (Attach résumé noting experience):

## Name: ___________________________________________CA #: ______________

## Name: ___________________________________________CA #: ______________

## Name: ___________________________________________CA #: ______________

## Name: ___________________________________________CA #: ______________

## Name: ___________________________________________CA #: ______________

Total Project Cost:__________________________________

Attachments:

- Proof of Workers Compensation

- Proof of Liability Insurance

- TCIA Certification

PROPOSAL

Contractor:	Company Name:___________________________________

Address:_________________________________________________

Village, State, Zip Code:______________________________________

Phone:___________________________________________________

Contact:__________________________________________________

Total Project Cost:_________________________________________